## Slide 1: Waterfall and Agile Development Approaches
By Johnathan Smith

## Slide 2: Key Principles of Scrum-Agile Approach The following are the 6 major principles for this approach and their major key points:
Empirical Process Control
Transparency: being able to see all elements can help reduce misunderstanding and mistakes
Inspection: Making sure that all stages of project are being examined with adequate time
Self-Organization
Key to team members taking responsibility and ownership for project
Team has more emotional investment and care for projects, which in turn is more likely to succussed
Time-Boxing
Time-limits: usually running “sprints” on a single task
Team is intensely focused
Value-Based Prioritization
Iterative Development
Collaboration
Adaptation: Making changes between sprints with team
Right tasks at the right time
Creating maximal business value in the shortest time limit
Delivering highest quality product/service as quickly as possible
Iterative projects are broken down into smaller chunks
These are the “sprints”
Teams learn from each sprint/iteration and how these lessons can be applied for future iterations, which creates a constant cycle of improvement
All team members are aware of what other members are working on
Members also have close relationships with stakeholder, who needs to be satisfied with end result
This collaboration relies on members to have collective inputs and mutual ideas of the same project

## Slide 3: Agile Roles and its importance
The importance of agile teams are that they are flexible and can adapt quickly. Agile teams also hold a range of skills like communication and problem solving.
Team Roles | Responsibility
Product Owner | Manage product timeline and prioritize backlog
Developer | Work on prioritized work by product owner in the sprint
Stakeholder | Identify customer needs. Give feedback to product owner during course of project
Scrum Master | Remove obstacles to team progress, including scope creep, and support team
Team Leader | Remove obstacles to team progress
Tester | Work with product owner to define acceptable criteria, check mistakes before sending product/service to client
Architect | Maintain agreed-upon structure of the product and ensure it meets requirements
Technical and Domain Expert | Advice on technical and technological decisions
Dev Ops | Work on version control, testing, security, integration, and development
UX Designer | Works with product owner to produce designs for the product

## Slide 4: Agile Phases in SDLC
Concept
Iteration
(Sprint)
Testing
Release
Maintenance
Inception
Retirement
In the concept phase all parties involved agree to a goal and ensure everyone has common understanding of what needs to be completed and why.
Inception phase is used for planning and envisioning the look of the finished project that will satisfy business objectives and customer requirements.
The Iteration phase involves regular feedback from stakeholders. Teams usually spend weeks developing features, testing them, and integrating features. This phase also help make adaptation possible, due to feedback and making corrections quickly and in small increments.
Testing phase also requires feedback, but helps in maintaining product quality, guarantees software will be dependable and error-free.
Release phase means that customer usually receives a working and possibly a shippable software.
The Maintenance phase is for addressing flaws, improving features, and accommodating changing requirements in response to user feedback and evolving needs.
The final phase, Retirement, this is the end of the software’s life cycle. This phase ensures a seamless transition for users to a new or alternative version/product
(The 7 phases of Agile Software Development Life Cycle: Agile SDLC explained: RST software 2024)

## Slide 5: Waterfall vs Agile
Waterfall
Agile
Linear
Inflexible
Hands-off
Goals are established at the beginning
Structured workflow
Long-term
Flexible
Short-term deadlines
Lots of communication with client
Team initiative
Throughout the SNHU Travel Project, the Agile allowed for change by not scrapping the whole thing and improvising to account for the detox/wellness update at the tail end.
Constant communication was maintained via email and meetings through every iteration
The SNHU Travel worked together across all roles as the product was developed.
Notes: These factors allow you to see when it would be appropriate to choose wate

## Slide 6: If I Chose Waterfall Approach
The Waterfall approach would have been difficult as at the beginning, we would have not been able to account for the shareholders wishes once the project was kicked off for everything is pre-planned.
When the change was made to detox and wellness, the Waterfall method could have scrapped everything and had to start over instead of adjusting.
There would have been no testing or creation of acceptance criteria until the end which would have generated more troubleshooting and problem solving at the very end.
No daily meetings would have taken place as groups which could leave some people having encountering obstacles without a team to help tackle it.

## Slide 7: References
The 7 phases of Agile Software Development Life Cycle: Agile SDLC explained: RST software. RSS. (2024). https://www.rst.software/blog/7-phases-of-agile-sdlc#7-key-stages-of-the-agile-software-development-life-cycle-sdlc
Hoory, L., & Bottorff, C. (2024, June 1). Agile vs. waterfall: Which project management methodology is best for you?. Forbes. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/
Vasiliauskas, V. (2024, May 22). Agile team roles and responsibilities: A brief guide. Teamhood. https://teamhood.com/agile-resources/agile-team-roles/
Writer, A. D., & James Macey – Senior Analyst Senior Software Analyst. (2023, January 18). The key principles of Scrum in project management. Tech.co. https://tech.co/project-management-software/key-principles-scrum#:~:text=As%20we%20mentioned%20above%2C%20the,%2C%20Iterative%20Development%2C%20and%20Collaboration.